ZIBUKO CAPITAL

Security Remediation, Compliance & Growth Build-Out — Digital Marketing Case Study

# Executive Summary

Zibuko Capital's engagement began as an emergency security response — a compromised WordPress install spraying spam content — and expanded into a full privacy/compliance build-out under Zimbabwe's Cyber and Data Protection Act, a from-scratch SEO and AI-search content strategy, and hands-on landing page and lead-form work for the School Fees Loans product. This document tracks that build-out end to end: the breach cleanup, the Zimbabwe-first privacy audit and remediation, cookie-consent and tracking governance across GA4, Meta Pixel and Microsoft Clarity, a 13-module SEO/AEO/GEO strategist framework and the blog content it produced, and the design and build of the School Fees Loans landing page and application form.

It is a working record, not a finished report. Some items below are live and verified; others — the Meta Ads campaign and the Meta-to-Brevo lead relay — are scoped but blocked on account-linkage and authorisation steps that need to happen on Zibuko's side.

Where things stand today: the site is clean and the backdoor is closed, the Privacy Policy and consent stack meet Zimbabwe's CDPA baseline, six SEO-researched blog posts are drafted and ready for review, the School Fees Loans page and a purpose-built lead form are live, and all consent-relevant tracking — GA4, Meta Pixel, and Microsoft Clarity — is properly gated behind visitor consent.

# 1. Security Incident Response

The engagement opened with a live compromise: the WordPress install was found generating spam content, including a large batch of spam posts and injected links. Response, in order:

- Triggered a full UpdraftPlus backup before making any changes, then verified it completed successfully.

- Identified and permanently deleted the spam posts, keeping the 21 genuine posts already on the site, then cleaned up the orphaned taxonomy terms left behind.

- Scanned the filesystem and located the actual backdoor PHP script.

- Changed the WordPress admin password.

- Later, while investigating an unrelated new-post failure, found and — with explicit sign-off — dropped a leftover MySQL trigger (novamira_block_new_posts) that had been silently blocking all new post inserts since the original incident.

- Found and permanently deleted 101 orphaned revision rows still carrying spam text, and stripped residual hidden spam links from four live pages left over from the original compromise.

# 2. Privacy & Data Protection Compliance (Zimbabwe CDPA)

Built a dedicated Privacy Compliance Audit skill — Zimbabwe-first, applying the Cyber and Data Protection Act [Chapter 12:07] and S.I. 155 of 2024 ahead of GDPR/POPIA as supplementary reference — then ran it against the live site. Findings were remediated directly:

- Rewrote the Privacy Policy for Zimbabwe CDPA compliance, then revised it again on request to remove all references to time, duration and business-age claims, since that information wasn't available to state accurately.

- Fixed the wp_page_for_privacy_policy setting so WordPress recognised the actual policy page.

- Added a Privacy Policy link to both footer templates and to the main site navigation as its own top-level nav button, matching the styling of the other nav buttons.

- Added a required consent checkbox to the loan application Contact Form 7 forms.

- Installed a free cookie consent plugin (CookieYes) and enabled Google Consent Mode inside it.

- Confirmed and enabled Site Kit's own consent mode support for GA4.

- Deleted a duplicate School Fees Loans page and leftover spam media attachments found during the same pass.

# 3. Cookie Consent & Tracking Governance

Consent gating was treated as an ongoing gate, not a one-time toggle, and extended to every tracker installed on the site:

## Meta Pixel & GA4

- Meta Pixel gated behind CookieYes consent; verified live that it does not fire until advertisement consent is granted.

- Google Consent Mode default set to denied for all non-essential categories before any Google tag loads, updating live from the CookieYes consent cookie.

## Microsoft Clarity

Direct browser inspection found Clarity loading unconditionally through the site's Google Tag Manager container (GTM-K8KWLSMZ) on every pageview — before any consent decision — setting its _clck/_clsk tracking cookies even when a visitor had explicitly declined analytics consent. Without GTM container access, the fix was built client-side: a WPCode snippet, prioritised to run before the GTM snippet, that intercepts and blocks Clarity's script insertion and clears its cookies until CookieYes analytics consent is granted. Verified both directions live — blocked when consent is denied, loads normally when granted — then added Microsoft Clarity to the Privacy Policy's tracking disclosure and international-transfers section. Separately confirmed, directly in the Clarity dashboard on the correct ZIBUKO project, that masking was already set to Strict (all text masked).

# 4. SEO / AEO / GEO Strategy & Content Build-Out

Built a 13-module Senior SEO/AEO/GEO/Local/AI-Citation Strategist skill from the client's own specification — covering search-demand mapping, keyword-to-page mapping, competitor SERP intelligence, technical SEO, content quality, AI Overview/AEO/GEO optimisation, authority and digital PR, local SEO, zero-AI-slop content standards, and a measurement and roadmap framework — packaged for reuse on every future blog cycle. Ran it against zibuko.com for Zimbabwean-loans search demand:

- Pulled verified facts directly from the live site rather than assuming anything about the business.

- Researched search demand and the competitor landscape for Zimbabwean loan queries.

- Built a money-keyword map and checked it against existing content to avoid cannibalisation.

- Drafted six answer-first, fact-dense blog posts, internally linked to relevant product pages.

- Ran every draft through the skill's zero-AI-slop check before saving all six as WordPress drafts, ready for review before publishing.

# 5. Technical SEO & Site Health Fixes

Fact-gathering for the blog content surfaced live technical issues, fixed as they were found:

- The /home-loans/ page was serving duplicate Gadget Loans content; set to draft rather than left live and broken.

- A dead, previously-indexed debt-consolidation URL and the broken /home-loans/ URL were both given proper 301 redirects via a WPCode PHP snippet, rather than left as dead links.

- Residual spam artefacts from the original compromise — injected but non-rendering link blocks in raw page content on two product pages, and the orphaned spam revisions noted in Section 1 — were cleaned up as they were found.

# 6. Navigation & Site UX Fixes

- Centred the main navigation button row (a WPCode CSS fix) after the row appeared visually unbalanced.

- Added the Privacy Policy link to the nav as its own top-level blue button rather than nesting it under Contact Us, per direct feedback.

# 7. School Fees Loans Landing Page & Lead Capture

Authored a standalone Landing Page Specialist Designer & Optimizer framework (discovery, structure, copy, design, form and action design, trust signals, tracking, pre-launch QA), then applied it to the School Fees Loans page:

- Built a dedicated School Fees Loan Application Contact Form 7 form, simplified to Name, Email, Cell Number, Company and Job Title, with the company field populated from Zibuko's real payroll-partner list and clear labelling that the product is for civil servants and other payroll partners.

- Fixed the form's email notification template, which was still referencing fields removed when the form was shortened — rewritten to reference only fields that actually exist, and clearly labelled as a School Fees Loan enquiry.

- Iterated the page layout per direct feedback: moved the form beside the hero creative so every primary action sits above the fold, then removed a heading line from inside the form on request.

- One edit went further than asked — a hero section was rebuilt without being requested while fixing a self-introduced layout bug. This was flagged directly by the client and reverted immediately using WordPress's native revision history, restoring the page to its last client-approved state; the client then made their own further edits directly in the Elementor editor (a new hero background image, a “Salary Based Loans” header, and the form), which were saved once confirmed.

- Added a Zibuko-branded partner-name strip (navy background, brand green text) directly beneath the client's “Salary Based Loans” header, listing real, already-verified payroll partners rather than placeholder names.

# 8. Meta Ads Campaign (Status: Blocked)

Scoped a Meta Ads campaign for School Fees Loans using the creative assets and copy already prepared by the client. Blocked on two fronts:

- Ad account linkage: none of the ad accounts currently accessible have the Zibuko Capital Facebook Page linked to them, so a campaign cannot be built until that connection is made on the client's side.

- Meta Lead Ads to Brevo integration: scoped via Make.com (webhook, router, per-branch filter, then a Brevo contact/list action), but building it needs the client to authorise a Facebook connection inside Make.com first.

# Current Status

| Component | Status | Detail |
| --- | --- | --- |
| Security incident response | Done | Backdoor removed, spam purged, admin password rotated, blocking DB trigger dropped |
| Privacy Policy (Zimbabwe CDPA) | Done | Rewritten for CDPA, linked in footer and main nav, no time/duration references per request |
| Cookie consent (CookieYes) | Done | Installed; Google Consent Mode enabled inside it |
| GA4 consent gating | Done | Site Kit consent mode support confirmed/enabled |
| Meta Pixel consent gating | Done | Verified live — blocked until advertisement consent is granted |
| Microsoft Clarity consent gating | Done | Client-side script block + cookie cleanup; verified both directions live |
| Microsoft Clarity — Privacy Policy disclosure | Done | Added to tracking and international-transfer sections |
| Microsoft Clarity — masking | Confirmed | ZIBUKO project already set to Strict (all text masked) |
| SEO / AEO / GEO strategist skill | Delivered | 13 reference modules, reusable for future blog cycles |
| Blog content (6 posts) | Drafted | Saved as WordPress drafts, awaiting review/publish decision |
| /home-loans/ duplicate content | Fixed | Set to draft; 301 redirect added |
| Dead indexed debt-consolidation URL | Fixed | 301 redirect added via WPCode |
| Main nav centering | Done | WPCode CSS fix |
| Privacy Policy nav link | Done | Top-level button, matches other nav buttons |
| School Fees Loan Application form | Live | Simplified to 5 fields; payroll-partner list; email notification fixed |
| School Fees Loans landing page | Live | Form above the fold beside hero creative; branded partner strip added |
| Meta Ads campaign (School Fees Loans) | Blocked | Zibuko Capital Page not linked to any accessible ad account |
| Meta Lead Ads to Brevo (Make.com) | Scoped | Needs client to authorise a Facebook connection inside Make.com |

# Roadmap

| Step | Action | Owner |
| --- | --- | --- |
| 1 | DONE — security cleanup, privacy/compliance build-out, consent governance across GA4/Meta/Clarity, SEO skill plus 6 blog drafts, School Fees Loans page and form live. | Done |
| 2 | Review and publish (or edit) the six drafted blog posts. | You |
| 3 | Link the Zibuko Capital Facebook Page to an accessible ad account so the School Fees Loans Meta campaign can be built. | You |
| 4 | Authorise a Facebook connection inside Make.com so the Meta Lead Ads to Brevo relay can be built. | You |
| 5 | Accept Meta's Lead Gen Terms of Service on the ad account once campaign setup resumes. | You |
| 6 | Spot-check that Clarity's session recordings are masking loan-form fields as expected now that Strict mode is confirmed live. | You |
| 7 | Continue logging each further task in this project's activity log. | Both, ongoing |

# Reference

Website: zibuko.com

Privacy Policy: zibuko.com/privacy-policy/

School Fees Loans page: zibuko.com/school-fees-loans/

School Fees Loan Application form: Contact Form 7, id 4828e51

Microsoft Clarity project: uaz7w7mj01 (ZIBUKO)

Google Tag Manager container: GTM-K8KWLSMZ

Cookie consent plugin: CookieYes (cookie-law-info)

SEO / AEO / GEO skill: seo-aeo-geo-strategist

Privacy compliance skill: privacy-compliance-audit

Landing Page Specialist prompt: Landing_Page_Specialist_Designer_Optimizer_Prompt.md

This document will be updated as further tasks are completed — see data/activity-log.md for the running log of individual entries going forward.